Track Roadmap – Data Analytics Week 2 – week 4

FinTrust Financial Intelligence & Digital Banking Support Solution

Week 1 — Business Understanding & Data Discovery

Review customer and transaction data; assess data quality; define business questions and KPIs; design dashboard wireframe.

Expected Deliverables:

Business Requirements Document

Data Dictionary

Data Quality Assessment Report

KPI Definition Sheet

Dashboard Wireframe

Week 2 — Data Cleaning & Exploratory Data Analysis

Clean and analyse datasets using SQL and Python; identify patterns, trends and anomalies; create exploratory visualisations.

Expected Deliverables:

Clean Dataset CSV

SQL Cleaning Scripts

Python EDA Notebook

EDA Report

Initial Visualisations

Week 3 — Dashboard Development & KPI Validation

Build Power BI dashboard; create DAX measures; validate KPIs; prepare outputs for integration.

Expected Deliverables:

Power BI Dashboard v1

KPI Catalogue

DAX Documentation

SQL KPI Queries

Interactive Dashboard Prototype

Week 4 — Testing, Insights & Portfolio Documentation

Test dashboard; refine visuals and insights; finalise recommendations; complete GitHub portfolio documentation.

Expected Deliverables:

Final Power BI Dashboard

Business Insights Report

Executive Summary

GitHub README

Project Presentation (PDF/PPTX)